S2S — Physics-Certified Motion Data

Build Roadmap & Developer Guide

March 2026  ·  v1.4.0  ·  Four Levels Proven

# 📍 Where We Are Right Now

S2S is a physics validation layer for human motion sensor data. It verifies recordings obey 11 biomechanical laws before they reach a model. Four levels of training benefit have been proven across two independent datasets.

| What | Status | Version | Detail |
| --- | --- | --- | --- |
| pip install s2s-certify | ✓ Live | v1.4.0 | Zero dependencies, pure Python |
| GitHub repo | ✓ Live | main | All experiments + paper committed |
| Zenodo DOI | ✓ Live | — | 10.5281/zenodo.18878307 |
| Paper v5 | ✓ Done | v5 | docs/paper/S2S_Paper_v5.pdf |
| HAL preprint | ⏳ Pending | — | hal-05531246, awaiting moderation |
| CI pipeline | ✓ Green | — | GitHub Actions, zero-dep tests |
| Live IMU demo | ✓ Live | — | timbo4u1.github.io/S2S |

# ✅ What Is Proven — Four Levels

All four levels validated experimentally. Results are honest — negative findings documented alongside positive ones.

## Level 1 — Quality Floor

| Dataset | Corruption | Recovery | Verdict |
| --- | --- | --- | --- |
| WISDM 20Hz | 35% corrupted | 108% of damage recovered | ✓ PROVEN |
| PAMAP2 100Hz | 35% corrupted | +0.51% confirmed | ✓ CROSS-DATASET |

Beats clean baseline with 46% less data. Adaptive floor = p25 of clean score per dataset.

## Level 2 — Curriculum Training

| Dataset | Result | Data used | Verdict |
| --- | --- | --- | --- |
| WISDM 20Hz | +1.03% F1 vs clean | 46% less data | ✓ PROVEN |
| PAMAP2 100Hz | Neutral | No GOLD tier at 100Hz | Future work: adaptive tiers |

Train GOLD only → GOLD+SILVER → all tiers. Model learns ceiling first, then sees marginal data.

## Level 3 — Adaptive Reconstruction

Repairs BRONZE (marginal) records using frequency-appropriate methods. Dual acceptance: physics re-score ≥75 AND spectral similarity ≥0.8. Every repaired record carries full provenance (method, score before/after, sim, weight=0.5).

| Hz | Method | Result | Verdict |
| --- | --- | --- | --- |
| ≤50Hz (WISDM 20Hz) | Kalman RTS smoother | +1.44% F1 | ✓ PROVEN |
| ≥100Hz (PAMAP2) | Savitzky-Golay | Sim=0.997, no repair needed | Correct behaviour |

At low Hz noise is separable — Kalman removes it. At high Hz every micro-movement is real — smoothing destroys features. S2S adapts automatically.

## Level 4 — Kinematic Chain Consistency  ← Headline Result

Verifies that 3 IMUs (hand, chest, ankle) tell a consistent biomechanical story. Real walking produces a 50–100ms ankle-to-chest jerk lag from heel-strike. Synthetic generators cannot fake this without full skeletal simulation.

| Condition | F1 | vs Single | Verdict |
| --- | --- | --- | --- |
| A — Single chest IMU | 0.7969 | baseline | Reference |
| B — 3 IMUs naive | 0.8308 | +3.39% | More data helps |
| C — Chain filter | 0.8399 | +4.30% | ✓ Chain law proven |
| D — Chain+weights | 0.8392 | +4.23% | Headline result |

+4.23% net vs single sensor. +0.91% from chain filter alone beyond naive concat. PAMAP2 12-class, 100Hz.

# Tier System (Updated v1.4.0)

| Tier | Score | BRONZE fix | Meaning |
| --- | --- | --- | --- |
| GOLD | ≥87 | (unchanged) | All physics laws passed. Pristine. |
| SILVER | 75–86 | (unchanged) | Trusted. Minor deviations. |
| BRONZE | 60–74 | Was 30–59 in v1.3 — FIXED | Marginal. Candidate for recon at ≤50Hz. |
| RECONSTRUCTED | — | New in v1.4 | Repaired, re-scored ≥75, sim ≥0.8. w=0.5. |
| REJECTED | <floor | (unchanged) | Removed. Adaptive floor = p25. |

IMPORTANT: The BRONZE tier threshold was corrected from 30–59 to 60–74 in v1.4.0. Any system using v1.3 thresholds will misclassify records. The wisdm_adapter.py fix is in commit ee6452958.

# 🗺️ Roadmap — What Is Actually Next

Phase order based on maximum impact per effort. Nothing speculative — only work that directly builds on proven results.

## Phase A — Visibility (This Week)

The science is done. The problem is visibility. Fix this first.

| Task | Effort | Why |
| --- | --- | --- |
| README DOI badge confirm | 5 min | Other tools may show v1.3 README |
| TechRxiv or SSRN submission | 1 hour | No endorser needed. Indexes properly. arXiv alternative. |
| Wait for HAL moderation | 0 effort | hal-05531246 assigned. Share when live. |
| r/MachineLearning post | 30 min | Build karma first (≥50). Then post Level 4 result. |
| LinkedIn post with Level 4 result | 15 min | Anti-synthetic framing resonates with Physical AI audience |

## Phase B — HuggingFace Dataset Card (Next Week)

Publish certified WISDM + PAMAP2 subsets as a HuggingFace dataset. Gives academics something to cite and download directly. Stronger than a GitHub link.

| Task | Effort | Output |
| --- | --- | --- |
| Export certified windows as JSON/Parquet | 2 hours | s2s-certified-wisdm, s2s-certified-pamap2 |
| Write dataset card (physics laws, tiers, provenance) | 1 hour | HuggingFace dataset page |
| Link from README + paper | 15 min | Cross-referenced citations |

## Phase C — Adaptive Tier Boundaries (Week 2–3)

PAMAP2 at 100Hz has no GOLD tier under current calibration. This blocks Level 2 curriculum on high-Hz datasets. Fix: set tier boundaries at percentiles of clean score distribution per dataset, not fixed numbers.

| Task | Effort | Unlocks |
| --- | --- | --- |
| Implement percentile-based tier boundaries | 2 hours | Level 2 on any Hz dataset |
| Re-run Level 2 PAMAP2 with adaptive tiers | 1 hour | Cross-dataset Level 2 proof |
| Update paper to v6 if result positive | 1 hour | Complete 4-level cross-dataset validation |

## Phase D — New Datasets (Month 2)

Two high-value datasets identified for extending S2S validation:

| Dataset | Why valuable | S2S extension |
| --- | --- | --- |
| HARTH (50Hz, 22 subjects) | Free-living, professional labels | Level 3 cross-validation at 25Hz (downsample) |
| Transtibial Amputee (MIT, 45 adults) | Direct Open Bionics market | Level 1 on prosthetics target data |

## Phase E — Developer Tooling (Month 2–3)

| Task | Effort | Output |
| --- | --- | --- |
| PyTorch loss wrapper (L = L_task + λ×physics) | 4 hours | pip install s2s-torch |
| Streamlit dashboard improvements | 2 hours | Better BRONZE review UI |
| Documentation site | 4 hours | docs.s2s-certify.io |
| ROS integration | Future | Not yet — wait for user demand |

# Honest Limitations

- Label noise is outside physics scope. Physics cannot verify a recording labelled ‘walking’ is not actually running.

- Level 2 curriculum requires GOLD-tier anchor. No GOLD at 100Hz under current calibration — adaptive tier boundaries fix this.

- Level 3 Kalman acceptance rate 0.1% on WISDM 2019 — strict dual criterion. Larger benefit expected on noisier datasets.

- Level 4 validated on PAMAP2 only. Requires multi-sensor dataset (3+ IMUs).

- HAL preprint abstract references v1.3 metrics. Update to v5 results when moderation clears.

- arXiv requires endorser — use TechRxiv or SSRN as alternative while building academic connections.

- PAMAP2 subject101.dat corrupt — excluded. 8 of 9 subjects used.

# Key Design Decisions (Do Not Revisit)

| Decision | Rationale |
| --- | --- |
| Zero dependencies | pip install works everywhere. No numpy, no scipy, no torch required. |
| Adaptive floor (p25) | Same physics laws work at 20Hz and 100Hz. Thresholds adapt per dataset. |
| Reconstruction weight=0.5 | Repaired data has half trust. Model trains on it but knows it was repaired. |
| Dual acceptance (physics+spectral) | Score alone not sufficient. Spectral sim ≥0.8 ensures features preserved. |
| BSL → Apache 2.0 on 2028-01-01 | Researchers know license unlocks. Builds trust for long-term use. |
| BRONZE = 60–74 (not 30–59) | Corrected in v1.4.0. Old thresholds misclassified marginal data. |

# ▶️ Next 3 Actions

- Submit to TechRxiv (ieee.org/publications/techxiv) — upload S2S_Paper_v5.pdf, no endorser needed, indexes in Google Scholar within 2 weeks.

- Post on LinkedIn: “Level 4 result: kinematic chain consistency catches synthetic motion data that per-sensor checks miss. +4.23% F1 on 12-class PAMAP2. Anti-synthetic IMU certification. github.com/timbo4u1/S2S”

- Start HuggingFace dataset card — export 1,000 certified WISDM windows as JSON with full provenance, post as s2s-motion-certified.

github.com/timbo4u1/S2S  ·  pip install s2s-certify  ·  DOI: 10.5281/zenodo.18878307